Tenant Retention Plan for [PROJECT]

I: Project and Policy Overview	1

II. (If FTHP/SWHP) Income verification	1

III: Affordability	2

III. (Delete if construction is complete)  Rehabilitation and Relocation Plan	5

V: Resident Communication	8

VI. Resources	10

# I: Project and Policy Overview

[PROJECT] is a housing project located at [ADDRESS]. [PILOT Ownership Entity] (“Owner”) seeking approval for Detroit’s Payment In Lieu of Taxes (PILOT) program. As this property has occupied units, a Tenant Retention Plan (TRP) is required to protect existing residents throughout the rehabilitation and/or transition of this property to income-and-rent restrictions.

Legacy Residents are tenants in the property at the time of this Tenant Retention Plan. Residents of restricted units must be compliant once the PILOT is in effect. All Legacy Residents are considered compliant through the term of their active lease, regardless of income, for purposes of PILOT affordability compliance. Legacy Residents must income-qualify by the end of the term of their active lease to remain compliant.

Property details:

- Project type [OCCUPIED REHAB, NEW CONSTRUCTION, SHORT TERM VACANT REHAB, LONG TERM VACANT REHAB]

- Project has [# of units] residential units. There are # occupied occupied units, all of which will be considered Legacy Residents.

- This is a Government-Aided Housing Project (GAHP): [yes;no]

Rehabilitation Details

- Construction status [Not yet started; in progress; complete]

- The renovation will result in [OFF SITE DISPLACEMENT; ON SITE DISPLACEMENT; NO DISPLACEMENT; NA-construction complete] of Legacy Residents.

- Is there a change in affordability pre-rehab to post-rehab?: [yes;no]

- Is there a change in rent pre-rehab to post-rehab?: [yes;no]

- There is City funding and/or a Uniform Relocation Assistance (URA) Requirement: [yes;no]

All elements of project planning and construction will be conducted in full and complete compliance with Federal, State and Municipal laws and regulations.

# II. (If FTHP/SWHP) Income verification

All Legacy Residents are considered compliant through the term of their active lease, regardless of income, for purposes of PILOT oversight. Legacy residents must complete income-verification to be considered compliant after the term of their active lease, or after PILOT is in effect, whichever is later.

Income verification includes the collection of income information for all members of the household occupying a restricted Unit who are earning an income, household size, and the signing of a Tenant Authorization Form. Proof of income includes:

- Paystubs (at least two),

- social security statement,

- retirement/pension statement,

- child support payments,

- proof of receipt of scholarship grants and student verification forms, and

- such other documentation used to verify such persons’ income such as bank statements or other asset verification

- Other information, as approved by HRD

Owner/managers may use proof of income already collected is acceptable for purposes of income verification, but the AMI associated with that income should be calculated based on the MSDHA income and rent limits for the year represented by the income data provided.

# III: Affordability

## Affordability Restrictions

### If GAHP:

The unit schedule for affordability restriction by unit type under PILOT.

Fill out table below, note Unit Summary on Overview tab of Pro Forma. Delete rows as needed.

Table: Affordability Restrictions

| Unit Restriction | # of Units |
| --- | --- |
| PSH | [#] |
| 30% | [#] |
| 40% | [#] |
| 50% | [#] |
| 60% | [#] |
| 70% | [#] |
| 80% | [#] |

If FTHP/SWHP:

The Affordability Agreement accompanying this PILOT application outlines the unit affordability restrictions and corresponding rent limits that will be imposed under the PILOT. It also outlines the extend to which Legacy Residents may have incomes exceeding the stated unit restriction. The table below shows the number of households at each affordability restriction level, and the corresponding allowable Legacy Resident household income.

Fill out table below, note Unit Summary on Overview tab of Pro Forma. Delete rows as needed.

Table: Affordability Restrictions and Corresponding Allowable Legacy Resident Income

| # Units | Unit Restriction | Allowable Legacy Resident Income |
| --- | --- | --- |
| [#] | 30% AMI | 80% AMI |
| [#] | 40% AMI | 80% AMI |
| [#] | 50% AMI | 80% AMI |
| [#] | 60% AMI | 80% AMI |
| [#] | 70% AMI | 90% AMI |
| [#] | 80% AMI | 100% AMI |
| [#] | 90% AMI | 110% AMI |
| [#] | 100% AMI | 120% AMI |
| [#] | 110% AMI | 120% AMI |
| [#] | 120% AMI | 120% AMI |

### Proposed Rents

Owner acknowledges that the City policy relating to rent increases for Low Income Legacy Residents (80% AMI or lower) is as follows:

- Post-Rehab Rent Increase: Post-rehab rent will be capped at the greater of a 5% increase from the rental rate prior to the renovation or construction or 30% of household income, up to the maximum allowable rent based on the unit restriction, and

- Subsequent year-to-year rent increase: Ongoing rent increases are limited to 3% annually, up to maximum allowable rent based on the unit restriction.

Table. Proposed changes to rent for the Legacy Residents

|  | Proposed Post-Rehab Rent Increase (“N/A” if construction complete) | Proposed Subsequent year-to-year Rent Increase |
| --- | --- | --- |
| Low-Income Legacy Residents (up to 80% AMI) | Enter your projected rent increases for legacy residents | Enter your projected rent increases for legacy residents |
| Moderate-Income Legacy Residents (>80% AMI) | Enter your projected rent increases for legacy residents | Enter your projected rent increases for legacy residents |

## Pro Forma Analysis

### Income information:

Based on the pro forma provided in the PILOT application, the status of the income and household information for legacy Tenants is as follows:

- AH does not say “Input Current Household Income” in any case Income and household information has been provided for all of the occupied units, allowing us to analyze if proposed rents are compliant based on tenant retention policy. Note all tenants must be income-qualified, so information provided in the pro forma may not be the same as what is determined through the qualification process.

- Some occupied units showing AH "input current household income” Income and household information has been provided for only some of the occupied units. For units with this data, we are able to determine if proposed rents are compliant based on tenant retention policy. Note all tenants must be income-qualified, so information provided in the pro forma may not be the same as what is determined through the qualification process.

- All Occupied units showing AH “Input Current Household Income” We are unable to calculate the household AMI of due to missing income and/or household information for occupied units. This means that we are not able to determine if the proposed rents are compliant based on tenant retention policy. Note it is recommended that all Legacy Tenants be income qualified as soon as possible to understand what rents may be charged and if they will be compliant past the duration of their active lease once PILOT goes into effect.

### Proposed Rent Compliance:

Proposed rent for occupied units must be compliant with tenant retention policy based on Legacy Resident income, current rent and household restriction. The pro forma “unit summary rent roll” tab  provided with this application should demonstrate that all occupied units show “Y” for Proposed Rents Compliant per Tenant Retention.”

### Legacy Resident Compliance

Based on the pro forma provided in the PILOT application, Legacy Resident compliance based on income and unit restriction is as follows:

- If all AJ are 1a,1b,2a,2b  or NA, “compliant” All Legacy Residents are compliant relative to their unit restriction and can remain in their units past the term of their active lease.

- If any AJ are 3a,3b “Not compliant” Some Legacy Residents are not complaint relative to their unit restriction and cannot remain in their units past the term of their active lease unless their income is certified to a lower value, or the unit restriction is increased. Developer will work with these households to certify their income to determine if the actual income is different from that portrayed in the pro forma. Note legacy tenants with income over 120% AMI cannot be considered compliant in a restricted unit.

# III. (Delete if construction is complete)  Rehabilitation and Relocation Plan

## Construction Schedule

Provide estimates if not known:

- Construction start: [construction start]

- Construction end: [estimated construction end]

## Logistics:

Delete all but the section that applies to the relocation type applicable to the project.

### Option A (Off-Site Relocation)

NOTE: Include if work is happening while residents are temporarily relocated out of the building.

Please make changes to this section and correct to make accurate for your specific case.

Due to the nature of the renovation, there is no safe and comfortable way for residents to remain in the buildings during construction. Therefore, all work will take place after residents are relocated out of the building.

Pre-Rehab:

- Identifying Housing: [Insert language here for how tenants will be supported to find alternative housing that is affordable to them and meets the needs of their household. All tenants are to receive relocation advising including an interview to determine resident preferences and needs for another unit, explanation of procedures for obtaining assistance, and assistance finding a temporary unit, if needed.]

- Moving: [Owner/Property manager] will provide payment for reasonable moving assistance for all low-income, for all elderly or disabled residents, and for residents who exercise their right to return to the property.  Seniors or residents with disabilities who require packing support will be provided with assistance.

- Utilities: All services will be maintained until existing tenants are temporarily relocated during construction.

Post-Rehab

- Right to return: After the renovation, all income-eligible Legacy tenants who are current on rent or are on a payment plan approved by property management will have the right to return to renovated units, and receive a 12-month lease

Delete if URA=No

Payment plan for relocation costs and replacement housing payments

All relocation assistance will be calculated based on URA standards. Tenants who indicate a desire to return to their buildings after renovation will receive several elements of financial support:

- Payment of relocation expenses into temporary housing during renovation

- Payment of “Rent Differential” – the excess in rent over what they are paying today – in their temporary housing

- Payment of relocation expenses to return to buildings after renovation is complete

[Explain how you will handle logistics of rent differential payment, if applicable.]

### Option B (On-Site Relocation)

NOTE: Include if work is happening while residents are temporarily relocated out of the building.

Please make changes to this section and correct to make accurate for your specific case.

Due to the nature of the renovation, there is no safe and comfortable way for residents to remain in their unit during construction. Therefore, all work will take place after residents are relocated to another unit within the building.

Pre-Rehab

- On-site relocation logistics: [Owner/Property manager] will identify vacant units of comparable size/and number of bedrooms within the property to relocate tenants to while their unit is under construction. There will be no increase in the rent charged to the resident for the new unit.

- Moving: [Owner/Property manager] will provide moving assistance at no cost to all low-income, senior, or disabled tenants. Seniors or residents with disabilities who require packing support will be provided with assistance.

Rehab Safety and Habitability Measures:

- Utilities: All services will be maintained until existing tenants are temporarily relocated out during construction. When construction commences, the only services active will be those necessary for the safe execution of the construction work. All tenants will be temporarily relocated before service interruptions.

- Noise & Sound mitigation: All work will be performed during regular working hours from 8am to 5pm Mondays through Fridays except for Legal Holidays. Noise Mitigation efforts will be employed by the Contractor and trades observing required work hours, utilizing Noise Barriers and Noise Curtains where required and employing tools and electric devices with low-sound power levels.

- Air quality mitigation: All levels of dust and debris shall be kept to a minimum and confined to active construction areas.

- Egress/Fire safety: Means of egress (entrances and exits) will be always clear and unobstructed. Fire Safety laws and controls shall be strictly observed and monitored.

- Security: All security of the building shall be maintained during construction.

- Parking: Residents will continue to have access to existing building parking during construction.

Post-Rehab

- Right to return: Following rehab, all income-eligible Legacy residents who are current on rent or are on a payment plan approved by property management will have the right to [return to their previous unit/remain in the unit they were relocated to], and receive a 12-month lease.

### Option C (In-place Renovation)

NOTE: Include if work is happening with residents in the building (even if only in vacant units).

Please make changes to this section and correct to make accurate for your specific case.

Due to the nature of the renovation, it is not necessary for residents to be relocated to another unit. There [will/will not] be construction occurring within the unit. [Explain what will be required by residents while work is done in their unit – i.e., displacement during working hours for 3 days with access to a community room and per diem.]

Rehab Safety and Habitability Measures:

- Service interruptions: All essential services to the tenants shall be maintained. This includes heat, cold water, hot water, and electricity. There are no planned interruptions based on the scope of work. Should a service interruption become necessary, all residents will be provided with 48 hours’ notice through posted signs throughout all public spaces and outside tenant units.

- Noise & Sound mitigation: All work will be performed during regular working hours from 8am to 5pm Mondays through Fridays except for Legal Holidays. Noise Mitigation efforts will be employed by the Contractor and trades observing required work hours, utilizing Noise Barriers and Noise Curtains where required and employing tools and electric devices with low-sound power levels.

- Air quality mitigation: All levels of dust and debris shall be kept to a minimum and confined to active construction areas.

- Egress/Fire safety: Means of egress (entrances and exits) will be always clear and unobstructed. Fire Safety laws and controls shall be strictly observed and monitored.

- Security: All security of the building shall be maintained during construction.

- Parking: Residents will continue to have access to existing building parking during construction.

Post-Rehab

- Right to remain: Following rehab, all income-eligible Legacy Residents who are current on rent or are on a payment plan approved by property management will have the right to remain and receive a 12-month lease.

## Special Needs

[Owner/Property manager] will review tenant demographics, identify any special needs of the tenants that require additional assistance and make a plan to accommodate these needs, in accordance with Michigan Fair Housing Act. [Add specific details.]

# V: Resident Communication

## Non-URA Resident Communication

Tenant communication is an integral part of tenant retention. The following communications may be required depending on the details of the project:

- Tenant PILOT Notice: All Legacy Residents must receive a Tenant PILOT Notice, which includes proper notice of the following, if applicable:

  - Explanation of rental restrictions and term of PILOT incentive (not required for Government aided housing projects).

  - Notice of requirement to income-qualify and to sign a Tenant Authorization form (not required for Government aided housing projects).

  - Notice of upcoming changes to rent.

  - Notice of upcoming rehab/construction work on the property (if any).

- Rehab/Relocation Notices: Notice of in-unit work and relocation, if applicable.

  - In-unit work notice: If relocation is not required but there is work occurring with in the residential unit, notice must be given including date/time of work and brief scope of work to be completed. One- to two-weeks' notice is recommended.

  - Relocation Notices: If relocation is required, provide information on relocation plan. 90-day and 30-day notices are required for renovation work that requires residents to vacate unit for a period of greater than one workday.

    - Notice of relocation: information on moving assistance and logistics a minimum of 30 days prior to any requirement to relocate to another unit, on- or off-site.

    - Notice of return: when a renovated unit is ready to occupy, provide information on moving assistance and logistics.

- Displacement Notices: If any tenants refuse to income-certify by the end of their lease date or the start of the PILOT, whichever or later, or whose income is non-compliant based on the affordability restrictions and Tenant Retention Standards, they must be given sufficient notice that their lease cannot be renewed and that they must relocate. At least 60 days notice is required.

- Resident Meeting: Owner may choose to hold an in-person meeting to provide tenant information and begin income-qualification, HRD reserves the right to require an in-person meeting tenant meeting for which notices must be communicated via individual letters to tenants, publicly-posted flyers. A City Representative may be present at the meeting.

Table. Estimated Communication Timeline:

| Complete If Applicable | Estimated Date(s) | Notes |
| --- | --- | --- |
| 1. Tenant PILOT Notice | [Complete if applicable]] | [Complete if desired] |
| 2a. In-Unit Work Notice | [Complete if applicable]] | [Complete if desired] |
| 2bi. Notice of Relocation | [Complete if applicable]] | [Complete if desired] |
| 2bii. Notice of Return | [Complete if applicable]] | [Complete if desired] |
| 3. Displacement Notice | [Complete if applicable]] | [Complete if desired] |
| 4. Resident Meeting | [Complete if applicable]] | [Complete if desired] |
| [Insert more as needed] |  |  |

## GAHP URA

This property triggers the Uniform Relocation Assistance and Real Property Acquisition Policies Act of 1970 (URA) because it includes federal funding and involves potential displacement of residents. URA ensures fair and equitable treatment for people at risk of displacement by federally funded projects. It provides relocation assistance and protections to individuals and businesses when real property is acquired or when projects involve demolition or rehabilitation of housing, and involves the following required communication and protections.

The following notices should be provided, as applicable:

- General Information Notice (GIN): Informs affected persons of the project and if they will be displaced by the project.

- Temporary Displacement Notices (displacement under 12 months)

  - Notice of Non-Displacement informs occupants they will not be permanently displaced, confirms right to remain or return after any temporary move.

  - Reasonable Advance Notice to Vacate 30-day minimum notice before displacement date to allow the tenant sufficient time to move and locate temporary housing

- Permanent Displacement (displacement over 12 months)

  - Notice of Relocation Eligibility: Informs persons they will be displaced by the project and establishes their eligibility for relocation assistance and payments.

  - 90-Day Notice: Informs displaced persons of the earliest date by which they will be required to move. This notice may not be issued unless a comparable replacement dwelling is available and the displaced person is informed of its location and has sufficient time to lease or purchase the property.

Table. Estimated Communication Timeline:

|  | Estimated Date | Notes |
| --- | --- | --- |
| 1. General Information Notice | [Complete if applicable]] | [Complete if applicable]] |
| 2a. Notice of Non-Displacement | [Complete if applicable]] | [Complete if applicable]] |
| 2b. Reasonable Advance Notice to Vacate | [Complete if applicable]] | [Complete if applicable]] |
| 3a. Notice of Relocation Eligibility | [Complete if applicable]] | [Complete if applicable]] |
| 3b. 90 Day Notice | [Complete if applicable]] | [Complete if applicable]] |

# VI. Resources

Useful resources are available at Detroitmi.gov/PILOT including:

- Tenant Authorization Form

- Tenant Retention Standards

- Tenant Retention Policy “cheat sheet”

- Tenant Income Verification One Pager

- MSHDA Income and Rent Limit data (current year and past)